# SCRUM | Week 6-7 | Sprint #

## Team

|  |  |
| --- | --- |
| Cynthia | [cynthia.chand@connect.qut.edu.au](mailto:cynthia.chand@connect.qut.edu.au) |
| Upite | [upite.phiri@connect.qut.edu.au](mailto:upite.phiri@connect.qut.edu.au) |
| Teresa | [lottaisabellateresa.paatero@connect.qut.edu.au](mailto:lottaisabellateresa.paatero@connect.qut.edu.au) |
| Findabhair | [findabhair.doolan@connect.qut.edu.au](mailto:findabhair.doolan@connect.qut.edu.au) |
| Aathmika | [aathmika.gokulakrishna@connect.qut.edu.au](mailto:aathmika.gokulakrishna@connect.qut.edu.au) |

### What everyone planned to do this sprint:

Week 6

* Go through rest of W6 Practical and step up the SQLite database
  + Update individual branch to Github, contact team if issues
* Write, finalise and assign MOSCOW user stories
* Assign user stories and start low fidelity sketches
* Comment, review and refine low fidelity sketches
* Be ready for upload of relevant documents
* Attend meetings
  + Thursday 8:45am (Week 6)
  + Tuesday 9am (Week 7)
  + Thursday 8:45am (Week 7) - Teresa away

### What work everyone has done this sprint:

* Do and finalise user stories
* Assign user stories and start UI Design (Low/Medium Fidelity)
* Choose Project Management Tool
  + Trello
* Review UI designs
* Collate evidence of iteration
  + e.g. draft user stories and final versions; preliminary and final UI sketches

### What everyone plans to do next sprint:

* Assign features and start coding assigned features
  + This should produce a functional Prototype (prototype as in unfinished)
* Set up testing document or Trello --> Test-Driven Development
* Version Control Workflow
  + Github is working and used correctly

## Cynthia | N11632135

### What I had planned to do this sprint:

* Create User Story excel document
* Create at least 5-6 User stories

### What I have done this sprint:

* Created excel document to organise user stores with header filters for easy organisation
* Created User Stories
* Completed all in class activities and uploaded to GIT
* Create the ‘Create quiz’, ‘quiz’, ‘Taking Pre-Made Quiz’ & ‘Search quiz’ UI designs

### What I plan to do next sprint:

* Working towards first release plan

## Upité | N11051540

### What I had planned to do this sprint:

* Create at least 5-6 User stories
* Login and Sign up low fidelity sketches
* Set up Trello Board
* Reorganise and Team shared folder/drive
* Complete Sprint Plan
* Complete Release Plan

### What I have done this sprint:

* Create at least 5-6 User stories
* Login and Sign up low fidelity sketches (duplicates due to some confusion)
* Create & finish writing Release Plan & Delivery Schedule
* Create & finish writing Sprint 1
* Assign suggested story points to user stories based on estimated difficulty
* Reorganise and team shared folder/drive
* Attend group meetings
* Create agenda for Tuesday 8th meeting
* Set up Trello –product backlog list and automation
  + Moved Sprint 1 into product back log
  + All items moved in Product Backlog on Trello
* On Trello, there is links to the team shared drive in cards, that include (draft if there was one in a separate doc and final)

### What I plan to do next sprint:

## Teresa | N12331635

### What I had planned to do this sprint:

* Do medium fidelity sketches with Figma
* Create at least 5 user stories
* Finish week 6 tutorial assignments

### What I have done this sprint:

* Came up with at least 5 user stories
* Participated in finalizing user stories
* Patricipated in group meetings
* Did all the medium fidelity sketches

### What I plan to do next sprint:

- start implementing must have -features

## Findabhair | N11957557

### What I had planned to do this sprint:

* Create at least 6 user stories
* Design low fidelity user interfaces for the log in/sign up window and quiz editing window

### What I have done this sprint:

* Committed updated phonebook program from tutorial
* Attended group meeting
* Created 7 user stories
* Reviewed drafted user stories and made small edits for final versions.
* Designed low fidelity UI for the log in/sign up window and quiz editing window.

### What I plan to do next sprint:

* Implement the must have user stories into the quiz program.

## Aathmika | N11806427

### What I had planned to do this sprint:

* Come up with 5-6 user stories
* Do low fidelity sketches for main/ dashboard page and quiz history page.
* Finish week 6 activity (setting up a database) and upload to GIT
* Review all the low fidelity sketches

### What I have done this sprint:

* Came up with 5-6 User stories.
* Reviewed user stories and created UI design for “dashboard”, “quiz history” and “search quiz” windows.
* Attended two meetings to finalize user stories and UI designs

### What I plan to do next sprint: